A Sprint fixed period or duration in which a team works to complete a set of tasks

An Epic is a big task or project that is too large to complete in one sprint. It is broken down into smaller tasks (stories) that can be completed over multiple sprints.

A Story is a small task . It is part of an Epic.

A Story Point is a number that represents how much effort a story takes to complete. (usually in form of Fibonacci series)

- Very Easy task

- Normal task

- Moderate task

- Difficult task

Storypoint -5 (1,2,3,5)

Sprint 1

Epic 1: Data Collection

| User Story | Description | Story Points |
| --- | --- | --- |
| US1 | Gather datasets from reliable sources | 2 |
| US2 | Upload and store datasets in the system | 1 |

Epic 2: Data Preparation

| User Story | Description | Story Points |
| --- | --- | --- |
| US3 | Handle missing values | 3 |
| US4 | Create calculated fields | 3 |
| US5 | Remove inconsistent or duplicate data | 3 |

Total Story Points (Sprint 1): 12

Sprint 2

Epic 3: Data Visualization

| User Story | Description | Story Points |
| --- | --- | --- |
| US6 | Generate Bar Chart visualization | 2 |
| US7 | Generate Pie Chart visualization | 2 |
| US8 | Generate Line Chart visualization | 2 |
| US9 | Generate Map visualization | 4 |

Epic 4: Dashboard Development

| User Story | Description | Story Points |
| --- | --- | --- |
| US10 | Develop an interactive analytics dashboard | 5 |

Epic 5: Story Generation

| User Story | Description | Story Points |
| --- | --- | --- |
| US11 | Generate analytical stories and reports | 5 |

Total Story Points (Sprint 2): 20

Sprint Summary

| Sprint | Total Story Points |
| --- | --- |
| Sprint 1 | 12 |
| Sprint 2 | 20 |
| Overall Total | 32 |

Team Velocity

The team's velocity is calculated using the total completed story points divided by the number of sprints.

Formula:

Velocity = Total Story Points Completed ÷ Number of Sprints

Calculation:

- Total Story Points = 32

- Number of Sprints = 2

Velocity = 32 ÷ 2 = 16 Story Points per Sprint