Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 19 July 2026 |
| --- | --- |
| Team ID |  |
| Project Name | Customer Registry |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Registration | USN-1 | As a user, I can register using my email. | 2 | High | 2 |
| Sprint-1 | Registration | USN-2 | As a user, I will receive confirmation email once I have registered for the application | 1 | High | 2 |
| Sprint-2 | Login & Authentication | USN-3 | As a user, I can log in using my credentials. | 2 | Low | 2 |
| Sprint-1 | Dashboard | USN-4 | As a user, I can view my dashboard after login. | 2 | Medium | 2 |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 20 | 6 Days | 05 July 2026 | 11 July 2026 | 10 | 21 June 2026 |
| Sprint-2 | 20 | 6 Days | 12 July 2026 | 18 July 2026 | 20 | 21 June 2026 |

Velocity:

Imagine we have a 10-day sprint duration, and the velocity of the team is 20 (points per sprint). Let’s calculate the team’s average velocity (AV) per iteration unit (story points per day)

Velocity = Total Story Points Completed ÷ Number of Sprints

Velocity = 32 ÷ 2 = 16 Story Points per Sprint